## Slide 1: Estimating & Costing Projects

## Slide 2: Definition of estimating
“A probabilistic assessment, based on skill and experience, of the time and resources required to successfully execute an activity.”

## Slide 3: …so it’s a guess

## Slide 4: Estimating
Almost almost inaccurate
Define the deliverables
Work backwards to insure inputs will deliver
Ensure a strategy for risk containment

## Slide 5: Skills and Experience
Learn over time
4 productive days per week
People are usually optimistic
If product is not understood or ill defined you can’t estimate accurately

## Slide 6: Background to estimates
knowledge of the product
Knowledge of project environment – team size, access and resources
Historical Information – what has gone before.
Objectivity – being honest about the project

## Slide 7: Estimating
comparative – uses historical data – based on past experience
Parametric - 1 brick takes …
Top down – very vague – assumes you know how long each phase takes
Bottom up – smaller activity is easier to cost than a larger one.

## Slide 8
What is value?

## Slide 9
Value = benefits - costs

## Slide 10
Benefits save me money make me money make me happy

## Slide 11
Psychological value
Economic (use) value
PETROL
FERRARI
QUEUE
VALUE
JUNK MAIL

## Slide 12
cost v price

## Slide 13
From where can price be derived? cost competition history customer value strategic thinking

## Slide 14
Consider costing per phase scope/solution to fit budget cost control * deliver what is promised *

## Slide 15: Costing exercise
How do you do costing?
How will you cost your assignment project?
How will you find out costs?
What can go wrong and why?

## Slide 16
* integrity and transparency *

## Slide 17
valued quality services